Sprint 2 Reflection

During this sprint, our team worked cohesively together, and tasks are well-organized. Most of the functionality is finished by the prior Wednesday, and the team spent the last 5 days debugging and refining the code. Even though according to burndown chart it seems like we made most of the progress the last day, it's actually due to the fact that we forgot to mark the task as finished the last few days.

The only problem during this sprint is that there are some confusions as to what functionality/behavior is expected, and we need to make some small changes on the code to adjust according to the clarified requirements. Learning from this sprint, next sprint we will try to get a good understanding of all the requirements before jumping straight into the tasks.

A graph showing the time of a burndown

Description automatically generated with medium confidenceBurndown chart for Sprint 2